**Initial Project Planning Template**

|  |  |
| --- | --- |
| Date | 15 July 2024 |
| Team ID | 739989 |
| Project Name | Crop Prediction using machine learning |
| Maximum Marks | 4 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create a product backlog and sprint schedule

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** | **Sprint Start Date** | **Sprint End Date (Planned)** |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, and password, and confirming my password. | 2 | High | Pravalika | 2024/03/15 | 2024/03/22 |
| Sprint-1 |  | USN-2 | As a user, I will receive a confirmation email once I have registered for the application | 1 | High | Pravalika | 2024/03/22 | 2024/03/29 |
| Sprint-2 |  | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | Priyanka | 2024/03/22 | 2024/03/29 |
| Sprint-1 |  | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | Saikumar | 2024/03/29 | 2024/04/05 |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High | Vamshi | 2024/03/29 | 2024/04/05 |